Project Co-ordinators report to the Town Council April 26.

Recreation Ground Play area and Multi Use Games Area (Muga)

Councillors have previously decided to commit all the remaining Section 106 monies (should it be necessary) to these two projects. This amounts to approximately £220,000.  In respect to the MUGA the Town Council has also expressed a desire to provide a facility that encourages as many people as possible to use the space, this is important as it determines the type of surfacing that is required.

Recreation ground Play area

Consultation in respect of the Play area has been with groups and individuals who use the park, including young people from Seeds4Success.  A questionnaire has been circulated and at the time of writing has been completed by 72 people.

To summarise briefly the main findings from research are:

- Some elements are valued and should be retained.

- Equipment that no longer works well should be replaced with something similar but more stimulating

- There is not enough for the over 8’s

- There is not enough for the younger groups, both pre-school and those younger primary school children

- There is a lack of accessible equipment

- There is a lack of shelter

- More benches/places to sit and have a picnic.

There is a further opportunity to undertake public consultation at the Town Meeting on 22nd April

Procurement

The Playground and the Muga can both be improved in a variety of ways.  To understand the options available within our budget I have asked several companies if they would like to submit their ideas and plans for the areas.  To date two companies have submitted ideas for the Play area, they are Sovereign Play and Proludic.  I am awaiting two submissions from ESP and S&C Slatter in respect of the MUGA.

Designs for the Play area have been received from Proludic and will be available for Councillors to view tonight. I hope that by the meeting I shall also have at least one draft option plan for the MUGA.

I have been taking advice in how to procure both projects.  The rules Governing Local Authority procurement require contacts over £200k to be placed on the Local Government Contract Finder website.  Something we have previously done when procuring the works to Walnut Road Playground.

Works under that threshold can be procured using an invitation to tender.

Treating the two elements as separate projects with approximately the same budget means that the Town Council is not required to use Contract Finder.  It would require the Town Council to follow its own procurement rules, however that could mean that a small number of selected companies are invited to tender. This process would also enable the Town Council to develop further pre contract selection criteria once tenders are received. IE to enter pre contract discussions to ensure that all criteria are met.

We have met with the Local County Adviser from WALC who has advised that this route is available on both projects, we are seeking a second opinion to ensure that we have interpreted the guidelines correctly.

MUGA

As with the Play area there are a number of options when it comes to developing the MUGA. The existing tarmac area is two tennis courts in size and double the size of other nearby MUGA’s.  As with the Play area the main constraint is not space but budget.

The factor determining the appropriate surface is the type of sports/activities to be played on the surface.

Consultation has taken place with local sporting groups, the school and users, including Seeds4Success. The Governing bodies of Netball, Hockey and Tennis have also been contacted to ascertain the level of wider demand for the sports.

As well as visiting other local facilities I have met with three providers of MUGA’s and spoken to other local councils.

As a result of site visits three companies have been approached to provide draft plans for the site.  They have been given a brief that has asked them to consider dividing the space into two separate areas. Two companies have confirmed they are able to do so, and I hope at least one draft plan will be available for Councillors tonight.  If not, both will be available for the Town meeting on 22nd April.

As above the project can be procured via invitation to tender in line with the Town Council’s own procurement rules.

Next steps

The Annual Town meeting is an opportunity to complete the consultation on both projects.  Further advice is needed to confirm the procurement rules.  Once this has been completed, I will present the options in respect to both projects along with a summary of the consultation and proposed procurement strategy.